VR AI NOTES

9-Week Project Timeline

### Week 1: Foundation & API Integration
02-13-2026

- Unity project setup

- XR simulator

- Basic scene with heart models

- Set up Groq API (LLM, STT, TTS)

- Test full pipeline in desktop mode

- Initial VR build & headset test

- Milestone: AI conversation working, tested in VR

### Week 2: VR Interaction & Context System
02-20-2026

- Build and test on Quest headset regularly

- Implement gaze detection (what user is looking at)

- Create VisualizationData scriptable object system

- Add metadata to heart models

- Update LLM system prompt to be generic (not heart-specific)

- Test context-aware responses in VR

- Milestone: Bot knows what you're looking at and responds contextually

### Week 4: Bot Model & Basic Animation
03-06-2026

- Source/import humanoid bot model

- Position in scene, test scale in VR

- Add basic animations (idle, talking gesture)

- Test bot visibility and presence in VR

- Adjust positioning and scale based on VR comfort

- Milestone: Bot model present and animated in VR

### Week 5: Bot Integration & Audio
03-13-2026

- Connect bot animations to audio playback

- Add simple lip sync or jaw movement

- Implement bot gaze (looks at user or at visualization)

- Test audio spatialization in VR

- Refine bot behavior based on VR testing

- Milestone: Bot speaks with synchronized animation

### Week 5 & 6: Particle System 
04-03-2026

- Design particle swarm

- Implement responsive particle behavior

- Particles react to AI state (idle, listening, speaking)

- Position and tune for VR visibility

- Milestone: Both embodiments functional in VR

### Week 7: Scene Polish & Lighting
04-10-2026

- Finalize scene layout based on VR feedback

- Implement proper lighting

- Add environment details (pedestals, subtle UI)

- Performance optimization for Quest (maintain fps)

- Test with different users for comfort

- Milestone: Polished, well-lit, comfortable VR scene

### Week 8: Multiple Visualization Types
04-17-2026

- Add a simple bar graph visualization (cell type counts)

- Add metadata to graph

- Test bot answering questions about graphs vs 3D models

- Refine context detection (handle multiple objects in view)

- Continue VR testing and comfort optimization

- Milestone: Bot works with different visualization types

### Week 9: Final Polish & Documentation
04-24-2026

- Final testing with multiple visualization types

- Record demo video (both embodiments)

- Update documentation

- Milestone: Complete, demo-ready, documented

10/02/2026

- Scene

- Basic scene with human heart. Could ask the bot to tell how two heart models differ or maybe which cell type occurs the most?

- Use HRA 2.4 models for it. https://github.com/cns-iu/hra-organ-gallery-in-vr-development/tree/main/hra-organ-gallery/Assets/Models/Organs/2.4/HiRes

- No constraints on scene wrt the skybox, env, etc. There’s flexibility.

- Bot

Humanoid

- Humanoid model - stay away from the uncanny valley.

- Look at Fab, Unity assets, Sketcfab.

- Could import animations from Mixamo, the model needs to be properly rigged for this.

- If not mixamo, use Blender to create animations.

Particles

- Use a particle system. Something like Navi from Legend of Zelda
	https://youtube.com/shorts/ShXbpyPgbOg?si=ExUsNCbHkE6o5rOU

- An entity that follows you around (not in an annoying way)

- Maybe a pulsing swarm instead of something that fades over time so that the user does    not feel like they have limited time to interact with the entity.

- Andi mentioned HRA red fading to white (color over lifetime)

12/02/2026

Pricing:

## Complete AI Pipeline:

- STT (Speech-to-Text): User talks in VR → converts to text

- LLM (Language Model): Text question → generates text answer

- TTS (Text-to-Speech): Text answer → audio for bot to speak

### Option A: OpenAI Ecosystem (simplest)

- STT: OpenAI Whisper API - $0.006 per minute

- LLM: GPT-4o mini - very cheap (~$0.15 per 1M input tokens)

- TTS: OpenAI TTS - $15 per 1M characters

- Pros: Single API provider, great documentation, reliable

- Estimated cost for 7-8 weeks: $10-30 total

### Option B: Mix & Match (cheapest)

- STT: OpenAI Whisper - $0.006/min

- LLM: GroqAI (LLaMa 3) - FREE tier is generous, super fast

- TTS: ElevenLabs free tier or $5/month

- Pros: Cheapest, GroqAI is extremely fast

- Estimated cost: $0-15 total

- Cons: Managing multiple APIs

ElevenLabs has a built-in Unity SDK, and is explicitly marketed for VR.

13/02/2026

- Will have to look into lighting. The models need to be well lit from all angles.

- Create a timeline for the project. We have 9 weeks. April 24th.

- The bot can have basic animations rn (idle and talk)

- This could be a scene in HRA. The idea is for the user to be able to have a conversation about the visualizations and models, and have their queries answered in real time.

17/02/2026

- Groq API key: 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

- Groq has all 3 services (STT, LLM, TTS)

- STT: Whisper Large v3 Turbo

- LLM: Llama 4 Scout

- TTS: Orpheus English

Will try using Orpheus (has fewer voices but very low latency)

- Context for bot:
- Scriptable Objects that can be attached to each visualization. Can use JSON/text files that provide metadata from external files (useful for non-programmers but SO better imo)

- The bot can look at a game object and detect through raycast and then pull up context about that specific game object. Makes it more dynamic that way.

19/02/2026

- Used up 3.5k tokens for orpheus tts. The limit is 3.6k. That makes it expensive.

- Elevenlabs Flash on the other hand will give me about 20 minutes of audio where one minute of audio costs approximately 1000 characters.

- The starter tier is $5 month and increases usage limit quite a bit.

20/02/2026

- ElevenLabs API key:

Sk_c4fe0a87504049908eb3272b634071d92551b29621d3c450

- Super low latency: ~75ms

- 40k character limit (Orpheus has 3.6k). Could use the free tier for now and see if we need the $5/month in the future.

24/02/2026

- Try multiple visualization types in the scene and see how that compares to the 3d models and how the AI Manager interacts with those as well.

- Updated Unity version. Using Unity 6.3 LTS (6000.9f1) now.

- Updates some of the deprecated assets and components that I used in the 2022 version.

- Using XR Interaction Simulator instead of XR Device Simulator now since that’s Legacy and lacks many of the newer features.

26/02/206

- Downloaded free 3d models from SketchFab (.blend or .fbx). Not sure if they’re rigged.

Updates for today (March 06, 2026):

Still working on the particle swarm. Yesterday I spent some time going through YouTube tutorials on Blender animations and general tools to get more comfortable with the working. The animations are taking a bit longer than expected, but I'm making progress and have a clearer idea of what I need to do.

Will keep pushing on it today.

10/03/2026

- Type 2 — Orb/Sphere with implied structure. The white smoky sphere and the blue cellular/energy orb both have a loosely spherical form that feels contained but turbulent inside. The blue one especially is interesting because it actually looks like a cell — which is a fantastic happy accident given your anatomical context. It has that organic membrane quality with an energetic core.

- This direction has a clear center of gravity — the entity "lives" in a defined space, which makes it easier for users to know where to look and talk to. It feels more like a being while still being abstract.

- My honest take combining both types:

- I'd actually suggest a hybrid — a loose orb as the resting/idle state that occasionally trails off into ribbons or wisps when active or speaking. The sphere gives it a home base, the flowing tendrils give it expressiveness.

- The blue cellular orb is particularly compelling for your project because it visually rhymes with the anatomical content users are exploring.

So the concept would be something like:

Idle state — a gently pulsing orb, particles slowly orbiting/churning within the sphere boundary, calm blue-purple glow

Listening state — orb tightens slightly, maybe a subtle inward pull, indicating attention

Speaking/active state — tendrils start trailing off from the orb, ribbons of smoke/energy flowing outward, more chaotic and expressive, brighter

Thinking/processing — could do a fast swirl or a brief contraction before expanding again

This gives users clear readable states which is important for UX in VR — they need to know when to talk and when to wait.

When adding to GITHUB add to ARCHIVES folder

i